Project Testing Phase

User Acceptance Testing (UAT) Template

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | HouseRent India — MERN Property Rental & Sale Platform |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: HouseRent India — MERN Property Rental & Sale Platform

Project Description: A full-stack app where Owners list properties for rent or sale, Renters/Buyers browse and request bookings, Owners approve or reject requests, and Admins oversee the platform with a consent-based listing removal process.

Project Version: 1.0 (post-update: dual accounts, chat, editable listings, Indian pricing/property types, consent-based removal, revamped search & theme)

Testing Period: 14 July 2026 to 20 July 2026

Testing Scope:

Registration, login, and forgot-password flows for Renter/Buyer and Owner roles

Property listing creation, editing, and deletion (Owner)

Property search, filtering, and sorting (Renter/Buyer)

Booking/purchase request creation, approval, rejection, and cancellation

In-app chat scoped to a booking

Admin dashboard: stats, user activation/deactivation, listing removal requests

Owner consent/decline flow for listing removal

USN-1 through USN-15 (see Data Flow Diagram & User Stories document)

Testing Environment:

URL/Location: http://localhost:5173 (local); staging URL to be added once deployed to Vercel/Netlify (client) and Render/Railway (server)

Credentials (if required): Seeded Admin account created via `npm run seed:admin`; test Renter and Owner accounts registered during test execution

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Renter registers a new account | 1) Go to Register 2) Select role Renter 3) Enter name, email, password, phone, security Q&A 4) Submit | Account is created and user is redirected to Renter home | As expected | Pass |
| TC-002 | Same email registers as Owner too | 1) Register the same email as role Owner 2) Submit | A separate Owner account is created successfully (no conflict) | As expected | Pass |
| TC-003 | Owner adds a new property | 1) Login as Owner 2) Go to Add Property 3) Fill details + upload images 4) Submit | Listing appears in Owner's My Properties and in renter search results | As expected | Pass |
| TC-004 | Renter searches & filters properties | 1) Login as Renter 2) Go to All Properties 3) Enter city filter and price range | Results update live and match the filter criteria | As expected | Pass |
| TC-005 | Renter sends a booking request | 1) Open a property 2) Fill booking message 3) Submit request | Request appears under Owner's Booking Requests as Pending, and in Renter's My Bookings | As expected | Pass |
| TC-006 | Owner approves a booking request | 1) Login as Owner 2) Go to Booking Requests 3) Click Approve on a pending request | Status changes to Approved and reflects on the Renter's My Bookings page | As expected | Pass |
| TC-007 | Chat opens after a booking request | 1) Renter sends a booking 2) Either party clicks Chat | Chat room opens for that booking; messages sent by one party appear for the other within ~4 seconds | As expected | Pass |
| TC-008 | Admin requests listing removal | 1) Login as Admin 2) Go to All Properties 3) Click Request Removal with a reason | Listing stays live; Owner sees a banner with the reason on their My Properties page | As expected | Pass |
| TC-009 | Owner declines a removal request | 1) Owner sees removal banner 2) Click Decline | removalRequest.status becomes declined; listing remains active and visible | As expected | Pass |
| TC-010 | Forgot password via security question | 1) Go to Forgot Password 2) Enter email + role 3) Answer security question 4) Set new password | Password is updated and user can log in with the new password | As expected | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Chat does not auto-scroll to the latest message when a new message arrives | 1) Open a chat room 2) Have the other party send a new message while scrolled up | Low | Open | Consider auto-scroll only if user is already near the bottom |
| BG-002 | Price filter min/max accepts non-numeric input without validation | 1) Go to All Properties 2) Type letters into the price filter field | Medium | Open | Add input type=number / regex validation client-side |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature]

Notes:

Test cases cover both positive scenarios (successful flows) and negative scenarios (invalid input, unauthorized access, duplicate accounts).

Testers should provide detailed feedback, including suggestions for improvement.

Bug tracking includes severity, status, and reproduction steps for each issue found.

Sign-off should be obtained from both the project manager and product owner before proceeding with deployment.